SMART INDIA HACKATHON  |  2026

DECEPTRIX

MVP Build Specification

A five-day, four-person blueprint for an explainable media and rumour-audit prototype

| Prepared for | DECEPTRIX hackathon team and technical mentors |
| --- | --- |
| Purpose | Build a demonstrable, credible MVP in five days |
| Date | 19 August 2026 |

What the name means DECEPTRIX stands for DEception, Content, Evidence, Provenance, Trust, Risk Intelligence eXchange. It describes a platform that collects independent evidence and returns an auditable risk assessment instead of a black-box verdict.

# 1. MVP decision

The five-day MVP is a web application with two investigation modes: Media Audit for short videos and Rumour Audit for pasted social-media claims. Both produce a timestamped or claim-level evidence report, show uncertainty, cite sources, and never claim to be a legal certificate of truth.

MVP north star A judge can upload a 60-second clip or paste a rumour, understand what DECEPTRIX found, inspect evidence, and download an audit report in one guided demonstration.

## In scope

Video upload, validation, hash, metadata inspection, sampled frames, one real visual-manipulation detector, evidence timeline, JSON report, and print-ready HTML/PDF report.

Rumour textbox for English text: claim extraction, official-first evidence retrieval, source cards, and one of five cautious outcomes: supported, contradicted, context missing, no authoritative coverage, or inconclusive.

A connector boundary that can later support government data, fact-check systems, search providers, document verification, and partner applications.

Three fixture demos: suspected manipulation, no-conclusive-evidence media, and a government-policy rumour supported or contradicted by authoritative sources.

## Explicitly out of scope for five days

User accounts, teams, public multi-tenant deployment, live-streaming, long videos, training a new model, universal AI-writing detection, URL media downloading, fully automated web crawling, and any automatic moderation or takedown action.

# 2. Product flows and features

| Mode | User action | System result | MVP acceptance check |
| --- | --- | --- | --- |
| Media Audit | Upload MP4, MOV, or WebM up to 60 seconds / 200 MB; accept privacy notice. | Creates an analysis job, validates media, stores SHA-256 and technical facts. | Bad type, corrupt file, no video stream, or limit breach returns a clear error. |
| Processing | Wait on a visible progress screen. | Stages show validation, extraction, visual analysis, provenance, fusion, report. | A failed optional stage does not erase successful evidence. |
| Media results | Open a result and select a time range. | Shows risk label, detector status, keyframes, explanation, limitations, and metadata. | At least one real detector finding or an honest no-finding/inconclusive state is shown. |
| Rumour Audit | Paste a social post, message, or news claim. | Splits text into reviewable atomic claims and lets the user select them. | System never silently rewrites a claim into a different meaning. |
| Claim results | Inspect cited source cards. | Displays outcome, exact supporting/contradicting passages, source tier, publication date, and limitations. | Every non-inconclusive result has at least one attributable source. |
| Report | Download report. | Exports JSON plus HTML-to-PDF audit report with hashes, sources, timestamps, pipeline version, and disclaimer. | Generated report opens and matches the displayed result. |

# 3. System architecture

Use a modular monolith for the hackathon: one Next.js application, one FastAPI service, one worker process, SQLite, and local object storage. The boundaries are intentionally API-shaped so they can become independent services later.

| Layer | MVP implementation | Responsibility | Future evolution |
| --- | --- | --- | --- |
| Web client | Next.js + TypeScript | Upload, job progress, timeline, source cards, report view. | Embeddable React widget and white-label portal. |
| API | FastAPI + Pydantic | Create jobs, validate payloads, retrieve reports, expose OpenAPI. | Versioned public API gateway and tenant controls. |
| Worker | Python subprocess / FastAPI background worker | Run FFmpeg, frame selection, detector adapters, and report assembly. | Redis queue with independently scalable workers. |
| Storage | SQLite + local files | Jobs, evidence, source snapshots, reports, temporary assets. | PostgreSQL + S3-compatible encrypted storage. |
| Evidence core | Versioned JSON schema | Normalize media and text findings before fusion. | SDK, policy packs, partner detector marketplace. |
| Connectors | Small Python adapters | Fact-check API, allowlisted official-source search, dataset connectors. | Government/sector connectors with consent and rate-limit policies. |

## Media Audit data flow

- POST /api/v1/media/jobs receives the file after type and size checks; create case_id and SHA-256.

- Run ffprobe for duration, codecs, resolution and stream checks; FFmpeg extracts a mono 16 kHz WAV and thumbnails.

- Frame planner selects uniform samples, scene boundaries, and face-containing frames. It records coverage so missing faces are never hidden.

- A single pinned, pretrained visual-manipulation detector scores eligible frames. Its adapter turns raw results into evidence events.

- A provenance adapter reports verified, invalid, absent, unsupported, or unavailable. Absent credentials are informational, not suspicious.

- Optional semantic analyzer receives small frame batches and returns strict JSON observations. It remains advisory unless evaluated.

- Fusion evaluates evidence quality and disagreement, creates a cautious label, and builds report JSON/PDF.

## Rumour Audit bridge architecture

The rumour service is a retrieval-and-evidence system, not an LLM that decides truth. Search is used to discover candidate sources; only retrieved source passages and configured source policy can support a displayed conclusion.

| Step | Component | Rule |
| --- | --- | --- |
| 1 | Input guard | Limit size, remove tracking parameters, detect language, warn that personal data should not be pasted. |
| 2 | Claim extractor | Return 1-5 atomic, checkable claims as JSON; user can deselect or edit before research. |
| 3 | Domain router | Classify government scheme/policy, health, election, disaster, finance, or general news to choose the source policy. |
| 4 | Query planner | Create quoted and paraphrased queries; search official domains first, then fact-check indexes, then reputable discovery sources. |
| 5 | Connector layer | Call configured adapters with timeouts, caching, retries, audit logs, and source-tier metadata. |
| 6 | Evidence comparator | Extract passages; compare only the specific claim and record support, contradiction, or missing context. |
| 7 | Audit composer | Return an outcome, source cards, evidence gaps, search timestamp, and a human-review recommendation. |

## Source policy for the MVP

| Tier | Use | Examples / implementation note |
| --- | --- | --- |
| Tier 1: primary authority | May support or contradict a claim. | Official ministry, regulator, election authority, statutory body, gazette, government dataset, or original institution publication. |
| Tier 2: official fact-check | Strong reusable evidence where scope matches. | PIB Fact Check for Government of India matters; Google Fact Check Tools API claim-search results when available. |
| Tier 3: discovery only | Find leads; cannot alone determine the result. | SerpApi Google/News results, reputable news reports, social posts, blogs. |
| Tier 4: untrusted | Never use as final evidence. | Anonymous accounts, repost aggregators, screenshots without original source, unsourced forwards. |

Critical product rule DECEPTRIX may say “no authoritative coverage found” after bounded search. It must not say a rumour is true merely because it found no contradiction, and it must not use SerpApi ranking as evidence.

# 4. Core schemas and API contracts

## EvidenceEvent - shared media and text contract

Required fields: event_id, case_id, modality, type, status, score_or_null, severity, confidence_quality, scope, explanation, source_refs, artifact_refs, model_or_connector, version, limitations, created_at. The status field is completed, unavailable, failed, or not_applicable.

## Minimum endpoints

| Method | Route | Purpose |
| --- | --- | --- |
| POST | /api/v1/media/jobs | Validate and create a video investigation. |
| GET | /api/v1/media/jobs/{id} | Return stage, percent, errors, and timestamps. |
| GET | /api/v1/media/jobs/{id}/result | Return verdict, timeline evidence, provenance, and report links. |
| POST | /api/v1/text/audits | Create a rumour/claim audit from pasted text. |
| GET | /api/v1/text/audits/{id} | Return extracted claims, citations, outcomes, and audit trail. |
| GET | /api/v1/reports/{id}.json | Download tamper-evident JSON evidence record. |
| GET | /api/v1/reports/{id}.pdf | Download the human-readable audit report. |
| GET | /health | Demo-friendly service health check. |

## Verdict rules

Media: “Likely manipulated” requires high-quality, localized evidence from the selected detector; otherwise use “Inconclusive” or “No significant technical anomalies detected in analyzed coverage.”

Media: show provenance separately. “No credentials found” is neither proof of authenticity nor manipulation.

Text: outcomes apply to one atomic claim, not the entire pasted message. An audit may contain mixed outcomes.

Text: every conclusion includes a source list and a “what could change this assessment” note.

# 5. Five-day, four-person delivery plan

| Day | Member 1 - Product/UI | Member 2 - API/platform | Member 3 - Media/ML | Member 4 - Rumour/research + QA |
| --- | --- | --- | --- | --- |
| Day 1 | Next.js shell, two tabs, mocked result screens. | FastAPI project, SQLite schema, job contract, file endpoints. | FFmpeg proof: upload -> metadata -> frames. | Source policy, connector interface, two prepared rumour fixtures. |
| Day 2 | Upload, progress, result/timeline components wired to API. | Job state, local storage, worker runner, error paths. | Pinned visual detector adapter and evidence JSON. | Text input, atomic-claim mock/LLM schema, source-card UI data. |
| Day 3 | Polish keyframes, evidence drawer, mobile-safe layout. | Fusion rules, JSON report, report hash, integration tests. | Frame planner, metadata/provenance adapter, quality warnings. | Official-source/Fact Check connector; SerpApi discovery adapter behind env key. |
| Day 4 | HTML report style and demo narrative screens. | PDF route, cleanup task, Docker Compose, health check. | Validate detector on fixtures; optimize CPU fallback. | Citation verification, text audit outcomes, negative/error cases. |
| Day 5 | Visual QA and backup demo video. | End-to-end runbook, logs, final integration. | Lock model/version/limitations documentation. | Test matrix, README, pitch evidence, judges Q&A preparation. |

## Daily integration rule

Every day ends with one vertical slice on the shared branch: upload or paste -> real API -> stored case -> rendered result. No team member should spend more than one day building a module that cannot produce a shared evidence object.

# 6. Build steps from zero

- Create a monorepo: apps/web, services/api, packages/contracts, storage, fixtures, docs. Add README and .env.example before writing features.

- Define Pydantic models and TypeScript types for Case, EvidenceEvent, Claim, SourceRef, AuditOutcome, and Report. Generate or hand-maintain a single contract file.

- Create FastAPI health route and Next.js landing page; make them communicate locally.

- Implement media intake and a mock worker. Do not integrate a model until the job/result lifecycle works.

- Implement preprocessing with safe subprocess calls to ffprobe/FFmpeg; capture stderr and return error codes, never shell-concatenate user filenames.

- Integrate one model with a locked weight/version and an adapter test using a fixture. Persist raw model score separately from display label.

- Implement Text Audit with a fixture-backed connector first; then add real connector calls using environment variables and source allowlists.

- Build fusion as pure, tested functions. Reports consume only normalized evidence, never raw model or LLM text.

- Generate JSON first, then render the same structured report as HTML/PDF.

- Run fixture tests and practice the complete demo offline. Capture screenshots and create a backup recorded demo.

# 7. Test, safety, and demo checklist

| Area | Must test before judging |
| --- | --- |
| Validation | Oversized, unsupported, corrupt, and no-video files show useful errors; pasted text limits and empty state work. |
| Partial failure | One unavailable model or connector leaves a truthful partial report rather than a failed case. |
| Evidence integrity | Every displayed score has a detector/connector/version; every text conclusion has citations. |
| Privacy | Temporary media is deleted after the demo window; no API keys, user files, or private source content appear in logs. |
| Honesty | No “AI-generated text” claim based only on writing style; no “authentic” label from absence of evidence. |
| Demo resilience | Prepared fixtures, local fallback results, and a short backup video exist if network/API inference fails. |

# 8. Post-hackathon technical roadmap

| Phase | Focus | Exit criterion |
| --- | --- | --- |
| Foundation | PostgreSQL, object storage, Redis workers, authentication, audit logs. | Reliable concurrent analysis with deletion and retention controls. |
| Evidence platform | More detector adapters, calibration evaluation, source connector registry, review workflow. | Evidence schema is stable and documented for external contributors. |
| Developer platform | REST API, SDKs, webhooks, policy packs, embeddable widget. | A partner app can block, warn, or route uploads using DECEPTRIX evidence. |
| Sector deployment | Government, newsroom, education, recruitment, and enterprise policy bundles. | Each deployment has defined sources, thresholds, human oversight, and evaluation. |